## Slide 1: BCS/ISTQB® Software Testing Foundation
05 Test Management

## Slide 2: Topics
Test Organisation
Test Planning and Estimation
Test Progress Monitoring and Control
Configuration Management
Risk and Testing
Incident Management
Notes: Talk through

## Slide 3: 5.1 Test Organisation
Learning Objectives:
Recognise the importance of independent testing (K1)
Explain the benefits and drawbacks of independent testing within an organisation (K2)
Recognise the different team members to be considered for the creation of a test team (K1)
Recall the tasks of typical test leader and tester (K1)
Notes: Talk through

## Slide 4: Test Organisation and Independence
Options for independence in a test team include:
  No independent testers (developers test their own code)
  Independent testers within the development teams
  Independent test team or group within the organisation
  Independent testers from the business organisation or user community
  Independent test specialists for specific test types such as usability testers, security testers or certification testers
  Independent testers outsourced or external to the organisation
Low
High
Notes: As we saw in the first chapter, independence is generally a good thing.
Independence could mean independence of mind rather than an actual different tester, or getting your test spec reviewed by someone else to see if your approach was correct.
For large, complex or safety critical projects, it is usually best to have multiple levels of testing, with some or all of the levels done by independent testers.
Development staff may participate in testing, especially at the lower levels, but their lack of objectivity often limits their effectiveness.
The independent testers may have the authority to require and define test processes and rules, but testers should take on such process-related roles only in the presence of a clear management mandate to do so.
Don’t get drawn into pros and cons, that is coming next.

## Slide 5: What do you think?
What are the benefits and drawbacks of independent testers?
Notes: If completely independent testers (consultants external to the organisation) are used, issues might include:
Benefits
centre of excellence and experience
better quality testing (tester mind-set)
unbiased – no office politics
help to clarify vague/ambiguous requirements
follow instructions
bring standards
Drawbacks
may not understand business requirements, terminology or culture
may not understand technology, developer issues
possible communication bottleneck
cost
lack of accountability
potential security compromise
no buy-in to final product

## Slide 6: Test Independence
Benefits
  See other and different defects
  Unbiased
  Verify assumptions made during specification and implementation
  Bring experience, skills and quality
Drawbacks
  Isolation from development team
  May be seen as bottleneck or blamed for delays in release
  May not be familiar with business, project or systems
  Developers may lose a sense of responsibility for quality

## Slide 7: What do you think?
What are the tasks undertaken by a:
Test leader or manager?
Tester?
Notes: People don’t find this easy, start them off to get the right level of task.
Clarify what is Test Leader?
Sometimes the test leader is called a test manager or test coordinator.
The role of the test leader may be performed by a project manager, a development manager, a quality assurance manager or the manager of a test group.
In larger projects two positions may exist: test leader and test manager.
Typically the test leader plans, monitors and controls the testing activities and tasks.
Nature of tasks is v similar to a project manager, but the bases of estimating, monitoring are different.

## Slide 8: Tasks of the Test Leader
Write or review the test policy and strategy for the organisation
Contribute the testing perspective to other project activities
Plan the tests, including test approaches, estimates, resources, cycles
Assess testing objectives and risks
Schedule test activities and initiate the specification, preparation, implementation and execution of tests
Monitor the test results and check exit criteria
Adapt planning based on test results and progress, taking action necessary to compensate for problems
Set up adequate configuration management of testware
Introduce suitable metrics for measuring test progress and evaluating the quality of testing
Consider automation and select tools to support testing
Supervise the implementation of the test environment
Write test summary reports for stakeholders
Notes: Typical test leader tasks may include:
Coordinate the test strategy and plan with project managers and others.
Write or review a test strategy for the project, and test policy for the organization.
Contribute the testing perspective to other project activities, such as integration planning.
Plan the tests – considering the context and understanding the test objectives and risks – including selecting test approaches, estimating the time, effort and cost of testing, acquiring resources, defining test levels, cycles, and planning incident management.
Initiate the specification, preparation, implementation and execution of tests, monitor the test results and check the exit criteria.
Adapt planning based on test results and progress (sometimes documented in status reports) and take any action necessary to compensate for problems.
Set up adequate configuration management of testware for traceability.
Introduce suitable metrics for measuring test progress and evaluating the quality of the testing and the product.
Decide what should be automated, to what degree, and how.
Select tools to support testing and organize any training in tool use for testers.
Decide about the implementation of the test environment.
Write test summary reports based on the information gathered during testing.
May be using a development team to make your envrironment

## Slide 9: Tasks of the Tester
Review and contribute to test plans
Review user requirements, specifications and models for testability
Create test specifications
Set up the test environment with appropriate technical support
Prepare and acquire test data
Execute and log tests
Evaluate results and record incidents
Use test tools as necessary and automate tests
Measure performance (if applicable)
Review tests developed by others
Notes: Typical tester tasks may include:
Review and contribute to test plans
Analyze, review and assess user requirements, specs and models for testability
Create test specifications
Set up the test environment (often coordinating with system administration and network management)
Prepare and acquire test data
Implement tests on all test levels, execute and log the tests, evaluate the results and document the deviations from expected results
Use test administration or management tools and test monitoring tools as required
Automate tests (supported by a developer or a test automation expert)
Measure performance of components and systems (if applicable)
Review tests developed by others
People who work on test analysis, test design, specific test types or test automation may be specialists in these roles. Depending on the test level and the risks related to the product and the project, different people may take over the role of tester, keeping some degree of independence.
Typically testers at the component and integration level would be developers, testers at the acceptance test level would be business experts and users, and testers for operational acceptance testing would be operators.

## Slide 10: 5.2 Test Planning and Estimation
Learning Objectives:
Recognise the different levels and objectives of test planning (K1)
Summarise the purpose and content of the test plan, test design specification and test procedure documents according to the ‘Standard for Software Test Documentation’ (IEEE Std 829-1998) (K2)
Differentiate between conceptually different test approaches, such as analytical, model-based, methodical, process/standard compliant, dynamic/heuristic, consultative and regression averse (K2)
Differentiate between the subject of test planning for a system and scheduling test execution (K2)
Write a test execution schedule for a given set of test cases, considering prioritisation, and technical and logical dependencies (K3)
List test preparation and execution activities that should be considered during test planning (K1)
Notes: Two distinct major topics here, first the standard plan, then the estimating techniques. The plan is very much a summary version at foundation level.

## Slide 11: 5.2 Test Planning and Estimation
Learning Objectives (cont.):
Recall typical factors that influence the effort related to testing (K1)
Differentiate between two conceptually different estimation approaches: the metrics-based approach and the expert-based approach (K2)
Recognise/justify adequate entry and exit criteria for specific test levels and groups of test cases (e.g. for integration testing, acceptance testing or test cases for usability testing) (K2)
Notes: Two distinct major topics here, first the standard plan, then the estimating techniques. The plan is very much a summary version at foundation level.

## Slide 12: Fundamental Test Process
Analysis and Design
Implementation and Execution
Evaluating Exit Criteria and Reporting
Test Closure Activities
Planning and Control
Notes: This just places this section in context within the Fundamental Test Process seen earlier.

## Slide 13: Planning Activities
Test planning activities may include:
  Determine the scope, risks and objectives of testing
  Define the overall approach to testing, including test levels, entry and exit criteria and how test results will be evaluated
  Integrate and coordinate testing activities into the software life cycle activities (such as acquisition, supply, development, operation and maintenance)
  Making decisions about testing tasks and roles
  Schedule test analysis, design, implementation, execution and evaluation
  Assign resources to test activities
  Define the amount, structure and templates for the test documentation
  Select metrics for monitoring and controlling testing
  Set the level of detail for test procedures
Notes: Planning is influenced by the test policy of the organization, the scope of testing, objectives, risks, constraints, criticality, testability and the availability of resources. As the project and test planning progress, more information becomes available and more detail can be included in the plan.
Test planning is a continuous activity and is performed in all life cycle processes and activities. Feedback from test activities is used to recognize changing risks so that planning can be adjusted.
Test planning activities for an entire system or part of a system may include:
Determining the scope and risks and identifying the objectives of testing
Defining the overall approach of testing, including the definition of the test levels and entry and exit criteria
Integrating and coordinating the testing activities into the software life cycle activities (acquisition, supply, development, operation and maintenance)
Making decisions about what to test, what roles will perform the test activities, how the test activities should be done, and how the test results will be evaluated
Scheduling test analysis and design activities
Scheduling test implementation, execution and evaluation
Assigning resources for the different activities defined
Defining the amount, level of detail, structure and templates for the test documentation
Selecting metrics for monitoring and controlling test preparation and execution, defect resolution and risk issues
Setting the level of detail for test procedures in order to provide enough information to support reproducible test preparation and execution
What level of detail do we need to go down to
Are we going to be generic and high level or low level and sepcific

## Slide 14: Levels of Planning
Test Policy
Organisation
Test Strategy
Division or Programme
Master
Test Plan
Project
Component
Test Plan
Integration
Test Plan
System
Test Plan
Acceptance
Test Plan
Test Stage
Notes: Planning may be documented in a master test plan and in separate test plans for test levels such as system testing and acceptance testing.
The outline of a test planning document is covered by the ‘Standard for Software Test Documentation’ (IEEE Std 829-1998).
The Test Policy is a high-level company-wide statement of test philosophy, giving general guidelines for all project testing.
The Test Strategy describes the approach taken to implement the test policy across many similar projects. Typically it includes test levels, roles, deliverables, standards, metrics, tools, incident management, etc.
The Test Plan describes how a project adapts the approach from the strategy, and contains the project-specific details (covered later).
The Policy and Strategy are generic, while the Plan is specific, describing what to test, how to test, when to test, who will test.
There may be further plans for test levels, maintenance testing, regression testing, static testing etc. not all shown here.
Policy of the organisation to deliver testing – “every single piece of work we edeliver will have a manual review and a 70% coverage by componenet integration review”
Test strat – actualy we will be utilising selenium and will have the following automated tests – we can go to 75% automated coverage
Set the standards for the test
Unit testing – should we unit test our getters and setters?
Test everything you can as higher numbers will come out the other side

## Slide 15: Test Plan
The outline for the Test Plan document in IEEE Standard 829-1998:
1. Test plan identifier 9. Test deliverables
2. Introduction 10. Testing tasks
3. Test items 11. Environmental needs
4. Features to be tested 12. Responsibilities
5. Features not to be tested 13. Staffing and training needs
6. Approach 14. Schedule
7. Item pass/fail criteria 15. Risks and contingencies
8. Suspension criteria and 16. Approvals resumption requirements
Notes: The IEEE 829 Test Plan standard is widely adopted.
Test plan identifier unique ID 2. Introduction background 3. Test items software modules 4. Features to be tested in business terms 5. Features not to be tested define scope of testing (we include this so it is obvious that we haven’t forgotten anything) – being through 6. Approach preventative, reactive, etc. 7. Item pass/fail criteria strictly, this is the criteria for deciding if a test passes or fails, but is usually used for entry and exit criteria 8. Suspension and resumption conditions which would cause testing to stop 9. Test deliverables test specs etc. 10. Testing tasks any specialised tasks not covered in approach 11. Environmental needs hardware/software, for each test level 12. Responsibilities reporting, managing etc. RACI 13. Staffing and training needs testers users etc. 14. Schedule timetable, milestones, cut-off dates 15. Risks and contingencies project and product risks 16. Approvals sign-offs
Use a RACI Matrix – the person we are assigning them to will have an R
Typically the test leader is accountable for everything
C – infrastructure team to get the environmenta s close as possible
I would be abny other stakeholder who would be interested, for example other testers.

## Slide 16: Test Plan
The outline for the Test Plan document in IEEE Standard 829-1998:
1. Test plan identifier 9. Test deliverables
2. Introduction 10. Testing tasks
3. Test items 11. Environmental needs
4. Features to be tested 12. Responsibilities
5. Features not to be tested 13. Staffing and training needs
6. Approach 14. Schedule
7. Item pass/fail criteria 15. Risks and contingencies
8. Suspension criteria and 16. Approvals resumption requirements
Notes: The IEEE 829 Test Plan standard is widely adopted.
Test plan identifier unique ID 2. Introduction background 3. Test items software modules 4. Features to be tested in business terms 5. Features not to be tested define scope of testing (we include this so it is obvious that we haven’t forgotten anything) – being through 6. Approach preventative, reactive, etc. 7. Item pass/fail criteria strictly, this is the criteria for deciding if a test passes or fails, but is usually used for entry and exit criteria 8. Suspension and resumption conditions which would cause testing to stop 9. Test deliverables test specs etc. 10. Testing tasks any specialised tasks not covered in approach 11. Environmental needs hardware/software, for each test level 12. Responsibilities reporting, managing etc. RACI 13. Staffing and training needs testers users etc. 14. Schedule timetable, milestones, cut-off dates 15. Risks and contingencies project and product risks 16. Approvals sign-offs
Use a RACI Matrix – the person we are assigning them to will have an R
Typically the test leader is accountable for everything
C – infrastructure team to get the environmenta s close as possible
I would be abny other stakeholder who would be interested, for example other testers.

## Slide 17: Entry Criteria
Define when to start testing at the beginning of a test level
  Or when tests are ready for execution
Typical entry criteria might include:
  Test environment available and ready
  Test tool configured in the test environment
  Testable code available
  Test data available, including configuration data, logins, etc.
  Test summary report available from previous testing, including quality measures
  Third-party software delivered and software licences bought
  Other project dependencies in place
Notes: Entry criteria define when to start testing such as at the beginning of a test level or when a set of tests is ready for execution.
Typically entry criteria may cover the following:
Test environment availability and readiness
Test tool readiness in the test environment
Testable code availability
Test data availability

## Slide 18: Exit Criteria
Define when to stop testing at the end of a test level or when a set of tests has achieved specific goal
Typical exit criteria might include:
  Measures of testing thoroughness, i.e. coverage measures
  Estimates of defect density or reliability
  Cost
  Residual risks such as number of defects outstanding or requirements not tested
  Schedules such as those based on time to market
Exit criteria will vary with test level
  Coverage of code for component testing
  Coverage of requirements or risk for system testing
  Non-functional measures such as usability in acceptance testing
Notes: The purpose of exit criteria is to define when to stop testing, such as at the end of a test level or when a set of tests has a specific goal.
Typically exit criteria may consist of:
Thoroughness measures, such as coverage of code, functionality or risk.
Estimates of defect density or reliability measures.
Cost.
Residual risks, such as defects not fixed or lack of test coverage in certain areas.
Schedules such as those based on time to market.
Completion or exit criteria must always be defined for a test. If you are unable to do this, the specification may be ambiguous or you may need to talk to the customer again to determine what these criteria should be.
The criteria may differ greatly between different levels – ask about code coverage. Contrast this with the more flexible criteria of risk or defect density.

## Slide 19: Test Approaches
The implementation of the test strategy for a specific project
Defined in test plans and refined in test designs
Based on test objectives and risk
Starting point for
  Test planning
  Selecting test design techniques and test types
  Defining entry and exit criteria
Approaches may be
  Preventative (design tests early in life cycle)
  Reactive (design tests after software is produced)
Notes: The test approach is the implementation of the test strategy for a specific project.
The test approach is defined and refined in the test plans and test designs.
It typically includes the decisions made based on the (test) project’s goal and risk assessment.
It is the starting point for planning the test process, for selecting the test design techniques and test types to be applied, and for defining the entry and exit criteria.

## Slide 20: Test Approaches
Typical approaches include:
  Analytical
    e.g. Risk-based
  Model-based
    e.g. Using statistics such as expected usage profiles
  Methodical
    e.g. Based on failures (error guessing), experience, checklist
  Process- or standard-compliant
    e.g. Industry standards or agile methods
  Dynamic/heuristic
    e.g. Reactive, exploratory testing
  Consultative
    Based on advice from experts in technology or business
  Regression-averse
    e.g. Reuse and automation
Notes: Analytical approaches, such as risk-based testing where testing is directed to areas of greatest risk.
Model-based approaches, such as stochastic testing using statistical information about failure rates (such as reliability growth models) or usage (such as operational profiles).
Methodical approaches, such as failure based (including error guessing and fault-attacks), check-list based, and quality characteristic based.
Process- or standard-compliant approaches, such as those specified by industry-specific standards or the various agile methodologies. Iso 9126
Dynamic and heuristic approaches, such as exploratory testing where testing is more reactive to events than pre-planned, and where execution and evaluation are concurrent tasks.
Consultative approaches, such as those where test coverage is driven primarily by the advice and guidance of technology and/or business domain experts outside the test team.
Regression-averse approaches, such as those that include reuse of existing test material, extensive automation of functional regression tests, and standard test suites.

## Slide 21: Choosing an Approach
Selection of approach depends on
  Context
  Testing objectives and risks
  Hazards and safety
  Technology
  Available resources and skills
  Regulations
  Nature of the system
Approaches may be combined
  e.g. A risk-based dynamic approach
Notes: The selected approach depends on the context and may consider risks, hazards and safety, available resources and skills, the technology, the nature of the system (e.g., custom built vs. COTS), test objectives, and regulations..
Different approaches may be combined, for example, a risk-based dynamic approach.
Ask what regulatory aspects have influenced tests at delegates’ companies?
Tech – not every tech suits a particular way of testing
Regulations – banking, oil and gas – high levels of code coverage as an industry standard

## Slide 22: Test Estimation
Needed to plan test effort, so that resources can be identified and a schedule can be drawn up
Two Approaches:
  The Metrics-based approach based on
    Metrics of former or similar projects, or
    Typical values
  The Expert-based approach, based on assessments by
    The owner of the tasks, or
    Domain experts
“A calculated approximation of the cost or effort required to complete a task”
ISTQB® Glossary
Notes: Two approaches for the estimation of test effort are covered in this syllabus:
The metrics-based approach: estimating the testing effort based on metrics of former or similar projects or based on typical values.
The expert-based approach: estimating the tasks by the owner of these tasks or by experts.
Someone just guesses how long it will take
Once the test effort is estimated, resources can be identified and a schedule can be drawn up.

## Slide 23: Metrics-based Estimation Example
Standard Percentages based on Work Distribution Model
  Use company or industry data to establish portion of project time spent on testing tasks
  Apply proportionately to new projects
100%
70%
30%
60%
25%
15%
Project
Development and Testing
Other
Program Coding and Component Testing
System Testing and Integration Testing
Acceptance Testing
Notes: Testing is notoriously more difficult to test than other project activities such as requirements analysis and development.
This approach uses industry or company-based historical data to calculate the proportion of time the testing stages take for different project types.
Then if you can size the overall project, you can work out how much testing effort is required, without estimating the testing tasks directly.
Alternatively, if you can obtain more accurate estimates for a non-testing part of the project, you can apply the appropriate proportions.
For example, using the figures above (which are not official) – if the development manager provides an estimate of 40 days for coding and unit test, then that is equivalent to 60% of the total development and testing time, so system and integration testing (25%) would take 17 days and acceptance testing (15%) 10 days.
Obviously not all projects are the same e.g. a package purchase would require integration and acceptance rather than unit testing.
This can be modelled across all the estimation that we do

## Slide 24: Expert-based Estimation Example
Micro-estimates using Work Breakdown Structure
  Break down task into smaller activities which are easier to estimate
  Ask expert or owner of task to provide estimates for activities
Task | Days
Read functional specification | 2
Identify functions to test | 1
Attend walkthrough | 1
Define test conditions | 3
Write test cases and scripts | 5
Determine test data | 2
Set up test environment | 1
TOTAL | 15
Notes: Experience is still the most widely used approach.
Breaking a large task into bite-sized chunks makes it easier to understand and leads to more accurate estimates.
Asking the task owner means they are more likely to commit to a deadline and also think through every detail of the job e.g. remembering about setting up test data etc.
Wide-Band Delphi
An extension to this approach is to ask a group of experts to provide estimates for the same task separately and use the average of the results. This has been shown to be very accurate.

## Slide 25: Factors to Consider When Estimating
Product factors
  Quality of the specification
  Size of the product
  Complexity
  Requirements for reliability, security and documentation
Development process factors
  Stability of the organisation, tools used, test process, skills of the people involved, time pressure
Software quality
  Expected number of defects and the amount of rework required
Notes: The testing effort may depend on a number of factors, including:
Characteristics of the product: the quality of the specification and other information used for test models (i.e. the test basis), the size of the product, the complexity of the problem domain, the requirements for reliability and security, and the requirements for documentation.
Characteristics of the development process: the stability of the organization, tools used, test process, skills of the people involved, and time pressure.
The outcome of testing: the number of defects and the amount of rework required.
Functionality forms the core approach to estimating but all sorts of environmental factors come into play too.
Rework is a major consideration: filing incident reports, retesting, changing documents can take an equivalent time to the initial tests.
Specification could be seen as the documentation for that system ,for example a legacy system may not have a lot

## Slide 26: 5.3 Test Progress Monitoring and Control
Learning Objectives:
Recall common metrics used for monitoring test preparation and execution (K1)
Explain and compare test metrics for test reporting and test control (e.g. defects found and fixed, and tests passed and failed) related to purpose and use (K2)
Summarise the purpose and content of the test summary report document according to the ‘Standard for Test Documentation’ (IEEE Std 829-1998) (K2)
Notes: Talk through

## Slide 27: Test Progress Monitoring
The progress of test activities should be checked frequently to:
  Provide feedback and visibility about testing
  Assess progress against planned schedule and budget
  Measure exit criteria such as coverage
  Assess effectiveness of test approach with respect to objectives
  Collect data for future project estimation
Based on numerical analysis of test activity
  i.e. Measurable, objective data rather than subjective opinion
Metrics may be collected manually or automatically
  Test tools (test management, execution tools, defect trackers) can record key data
Notes: The purpose of test monitoring is to provide feedback and visibility about test activities.
Information to be monitored may be collected manually or automatically and may be used to measure exit criteria, such as coverage. Metrics may also be used to assess progress against the planned schedule and budget.
Metrics should be collected during and at the end of a test level in order to assess:
The adequacy of the test objectives for that test level
The adequacy of the test approaches taken
The effectiveness of the testing with respect to the objectives.
The test manager may have to report on deviations from the project or test plans such as running out of time before completion criteria have been achieved.
We need to be visible
Perception – making sure that the test team are doing something
Building report
Following schedule and budget
Monitoring exit criteria
People can forecast failure – 2 weeks into a test plan – bonkers when people don’t do anything about it
Tangible analysis is easier to understand and describe

## Slide 28: Useful Metrics
Common test metrics include:
  Percentage of work done in test case and environment preparation
  Test case execution (e.g. number of test cases run/not run and test cases passed/failed)
  Defect information (e.g. defect density, defects fixed, failure rate, retest results)
  Coverage of requirements, risks or code
  Dates of test milestones
  Testing costs, including cost-benefit analysis of fixing defects
Metrics should be chosen to match items defined in the test plan
  Estimates (e.g. time and cost)
  Exit criteria (e.g. coverage, risk and defect data)
  Suspension criteria (e.g. quality, timescales)
Notes: Common test metrics include:
Percentage of work done in test case preparation (or percentage of planned test cases prepared) – hyow long we have spent
Percentage of work done in test environment preparation
Test case execution (e.g., number of test cases run/not run, and test cases passed/failed) – how many we have run and what happened to them – how many have run and how many have worked
Defect information (e.g., defect density, defects found and fixed, failure rate, and re-test results) – how many how many
Test coverage of requirements, risks or code
Subjective confidence of testers in the product
Dates of test milestones – how many milestones have we gone through and have they passed their objectives
Testing costs, including the cost compared to the benefit of finding the next defect or to run the next test
Select the metrics that are going to be most relevant, as too many can be too much effort for busy testers to collect.
The best metrics are those that match the exit criteria and estimates defined in the test plan.

## Slide 29: Typical Progress Metrics (1)
Week
0
50
100
150
200
250
300
1
2
3
4
5
6
7
8
9
10
Planned total
Available
Executed
Passed
No of Tests
Notes: Plotting a graph (available from any planning test tool or spreadsheet) is a great way to monitor the plan against reality.
The phenomenon here is known as ‘divergent S curve’. S curves are common in all sorts of project measurements – they really indicate that things are difficult at first, we really get into our stride in the middle then are hit by more complex work in the latter stages. The two S curves above shows that the number of tests passed is always lower than the number executed. As long as the divergence isn’t too great (showing poor quality software) this may be acceptable – you will rarely run all the tests you had hoped to and inevitably ship the software with some outstanding known problems (with workarounds!).

## Slide 30: Typical Progress Metrics (2)
0
50
100
150
200
250
300
1
2
3
4
5
6
7
8
9
10
Week
Number of Incident Reports
IRs
Closed IRs
Notes: This graph shows how fast we are dealing with incidents as they are raised. It is a familiar pattern in that many are raised early and because of newness to the environment, resources available, decision making process etc we are slower at fixing them. This trend should start to change as the project progresses until eventually the lines almost meet. As before there will nearly always be some outstanding incidents at the close of a project.
As a Test Manager you should monitor this and if the curves continue to diverge mid-project it is time to add more resources to fix (if it was just the estimate that was wrong) or address the quality problems that are evident.
Incident report asks what test was running – not to state why or to investigate why –
Find the errors – not fix them
Every time we execute a test that does not pass we raise an incident report
Blue as close to red as possible
No benchmark – context based

## Slide 31: Test Control
Take guiding or corrective actions to get back on track, based on metrics gathered
  Re-prioritise testing activities
    e.g. Focus testing on high-risk objectives
  Change test schedule
    e.g. Allocate more testing time if possible within project timetable
  Re-assign resources
    e.g. Assign more testers or more developers working on fixes
  Set entry criteria for deliverables from developers
    e.g. Set minimum quality levels at start of testing
  Adjust exit criteria
    e.g. Re-assess acceptable quality measures
Notes: Test control describes any guiding or corrective actions taken as a result of information and metrics gathered and reported.
Actions may cover any test activity and may affect any other software life cycle activity or task.
Re-prioritise tests when an identified risk occurs (e.g. software delivered late).
Change the test schedule due to availability of a test environment.
Set an entry criterion requiring fixes to have been retested by a developer before accepting them into a build.

## Slide 32: Objectives of Test Reporting
Summarise information about test activities during test phase, e.g.
  What testing occurred
  Statistics on tests run/passed/failed, incidents raised/fixed
  Dates exit criteria were met
Analyse data and metrics to support recommendations and decisions about future actions, e.g.
  Assessment of defects remaining
  Economic benefit of continued testing
  Outstanding risks
  Level of confidence in tested software
  Effectiveness of objectives, approach and tests
Notes: Done by the Test Manager, though of course it is dependent on the detailed information that comes from the testers. The TM consolidate this detailed information, usually via spreadsheets or test management tools. Should ideally be done per test level.

## Slide 33: Outline of IEEE Std 829-1998 Test Summary Report
Summary
  Software versions and hardware environment
  Refer to test plan, logs and incident reports
Variances
  Changes from test plan, designs or procedures
Comprehensiveness assessment
  Features not tested, with reasons
Summary of results
  Description of incidents, list of fixes and outstanding incidents
Evaluation
  Estimate of the software quality, reliability and failure risk
Summary of activities
  Effort and elapsed time categorised
  Dates exit criteria were met
Notes: The IEEE829 test summary report has the following structure:
Test summary report identifier
Summary
Variances
Comprehensive assessment
Summary of results
Evaluation
Summary of activities
Approvals
These reports are vital to help improve development and testing processes, estimating methods and to make customers aware of the state of the released software.
Talk through the sections briefly.

## Slide 34: 5.4 Configuration Management
Learning Objective:
Summarise how configuration management supports testing (K2)

## Slide 35: Configuration Management
Aim is to establish and maintain the integrity of the products of the system through the project and product life cycle
Configuration Management can support testing by ensuring that:
  All items of testware are
    Uniquely identifiable
    Version controlled
    Tracked for changes
    Related to each other
    Related to development items
  All identified documents and software items are referenced unambiguously in test documentation
Notes: Configuration Management is more than just version control, it’s also knowing what version is deployed in different environments.
It applies to all testware (products connected with testing – project plans, test specs, results, software, database, environment, etc. )
Although they may be physically stored in many locations, they are described and linked in a common controlled library.
For the tester, configuration management helps to uniquely identify (and to reproduce) the tested item, test documents, the tests and the test harness.
During test planning, the configuration management procedures and infrastructure (tools) should be chosen, documented and implemented.

## Slide 36: 5.5 Risk and Testing
Learning Objectives:
Describe a risk as a possible problem that would threaten the achievement of one or more stakeholders’ project objectives (K2)
Remember that the level of risk is determined by likelihood (of happening) and impact (harm if it does happen) (K1)
Distinguish between the project and product risks (K2)
Recognise typical product and project risks (K1)
Describe, using examples, how risk analysis and risk management may be used for test planning (K2)
Notes: Risk-based testing is seen as the best approach to enabling the best testing to be done in the time available. This section covers measuring, categorising and managing risk in relation to testing.
Prodcut risks are any risks about the software itself
Project are risks to the process we are following

## Slide 37: What is Risk?
A risk is a specific issue which could cause potential problems
The level of risk is determined by
  Likelihood (the probability of it occurring)
  Impact (the harm caused if it happens), such as:
Financial
Rework
Embarrassment
Legal
Safety
Image
“A factor that could result in future negative consequences; usually expressed as impact and likelihood”
ISTQB® Glossary
Notes: Risk can be defined as the chance of an event, hazard, threat or situation occurring and resulting in undesirable consequences or a potential problem.
The level of risk will be determined by the likelihood of an adverse event happening and the impact (the harm resulting from that event).
When identifying risks, testers may not have all the information, so should consult users, developers, operations, managers, etc to get different viewpoints.
Risk assessment involves drilling down to specific, measurable issues, not vague areas.
Two types of risk:
Project risk
Product risk

## Slide 38: Project Risks
Risks which affect the project’s ability to deliver its objectives, e.g.
  Technical issues
    Problems in defining the right requirements
    The extent that requirements can be met given existing constraints
    Low quality of the design, code, test data and tests
    Test environment not ready on time
    Late data conversion or migration planning
  Organisational factors
    Skill, training and staff shortages
    Personnel issues
    Political issues, (e.g. communication problems)
    Unrealistic expectations of testing
  Supplier issues
    Failure of a third party
    Contractual issues
Notes: Project risks are the risks that surround the project’s capability to deliver its objectives, such as:
Technical issues:
  Problems in defining the right requirements
  The extent to which requirements cannot be met given existing constraints
  Test environment not ready on time
  Late data conversion, migration planning and development and testing data conversion/migration tools
  Low quality of the design, code, configuration data, test data and tests
Organizational factors:
  Skill, training and staff shortages
  Personnel issues
  Political issues, such as:
    Problems with testers communicating their needs and test results
    Failure by the team to follow up on information found in testing and reviews (e.g., not improving development and testing practices)
  Improper attitude toward or expectations of testing (e.g., not appreciating the value of finding defects during testing)
Supplier issues:
  Failure of a third party
  Contractual issues
  Risk
  Assumptions
  I
  dependancies

## Slide 39: Product Risks
“Product” is the software or system
Product risks affect the quality of the software, such as:
  Failure-prone software delivered
  Poor software characteristics
    e.g. Reliability, usability, performance
  Poor data integrity and quality
    e.g. Data migration or conversion problems, violation of data standards
  Software does not perform its intended functions
  Potential for software to cause harm to an individual or company
Notes: Potential failure areas (adverse future events or hazards) in the software or system are known as product risks, as they are a risk to the quality of the product. These include:
Failure-prone software delivered
The potential that the software/hardware could cause harm to an individual or company
Poor software characteristics (e.g., functionality, reliability, usability and performance)
Poor data integrity and quality (e.g., data migration issues, data conversion problems, data transport problems, violation of data standards)
Software that does not perform its intended functions
In simple terms,
Product = software
Risk = software failure (defect)
Impact = rework, downtime, maintenance costs.
You may be asked the for an example of a product risk or a project risk
The difference will quite easily be a problem with the software vs a problem with the way that the system is created.

## Slide 40: Risk Assessment Matrix
Requirement | Likelihood of failure | Reasons | Impact of failure | Reasons | Overall risk assessment
1 Capture customer details | M | Human error Under pressure | M | Limited checking | M
2 Print customer details | L | Simple program No human intervention | M | Embarrassment if customers contacted with wrong details | ML
3 Send customer details | M | New technology for network Part of unused package | H | Customer billed incorrectly Bills sent to wrong address | MH
Notes: For each risk identified, its likelihood and impact must be assessed.
These may be numerical measures (e.g. 1-10) or simply Low, Medium and High.
Combining likelihood and impact measures into an overall risk measurement allows risks from different areas to be compared, assessed and prioritised.
Unless the reasoning behind the assessment is captured, one may have to continually re-justify a rating, so it’s worth taking the time to do a full matrix like this.
Risks and their assessments should be recorded in the test plan, perhaps using a matrix like this one. There are many variations, such as:

## Slide 41: Possible Actions
Preventative action or mitigation is action taken before a risk occurs, to reduce the likelihood of the risk happening
Contingency is action taken after a risk occurs, to reduce the impact of the risk event
Mitigation / Preventative Action
Contingency Action
Notes: Once a risk has been assessed, there are two possible actions which can be put in place to reduce the risk. These actions are linked to the risk measures seen earlier: Likelihood and Impact.
Mitigation – preventative or proactive action taken BEFORE a risk occurs to reduce the LIKELIHOOD of the risk happening
Contingency – emergency or reactive approach taken AFTER a risk occurs to reduce the IMPACT of the risk event
Use fire risk as an analogy to explain this:
Mitigation = use fire-resistant materials, don’t allow smoking, don’t leave waste paper about, etc.
Contingency = fire alarms, fire exits, smoke detectors, fire drills, etc.
Then:
Q: What is the mitigating action for Product Risk (software failure)?
A: Test! All testing (static, dynamic, etc) can be seen as mitigating action to reduce the likelihood of product risk (software failure). This brings us full circle to the discussion of why we test on the first morning.
Q: What is the contingency action for Product Risk (software failure)?
A: Workaround, roll-back, emergency fix. Testing can never be a contingency action: once the failure has occurred, testing can’t help.
Prevention is usually much cheaper than contingency.

## Slide 42: Risk-based Testing
Remember exhaustive testing is impossible
  So use risk to decide where to start testing and where to test more
Proactively reduce levels of product risk throughout project
Collect information from project stakeholders to determine risks and levels of testing required
  Ask users, developers, managers, operations, legal
  Identify critical issues in each area, e.g.
    Most important functions, most complex components, biggest financial impact
Testing can help to identify new risks
  And provides data about residual risk by measuring defect removal
Notes: A risk-based approach to testing provides proactive opportunities to reduce the levels of product risk, starting in the initial stages of a project. It involves the identification of product risks and their use in guiding test planning and control, specification, preparation and execution of tests.
Risk-based testing draws on the collective knowledge and insight of the project stakeholders to determine the risks and the levels of testing required to address those risks.
To ensure that the chance of a product failure is minimized, risk management activities provide a disciplined approach to:
Assess (and reassess on a regular basis) what can go wrong (risks).
Determine what risks are important to deal with.
Implement actions to deal with those risks.
In addition, testing may support the identification of new risks, may help to determine what risks should be reduced, and may lower uncertainty about risks.

## Slide 43: Risk-based Testing
Risk identification and assessment helps to:
  Choose testing techniques, e.g.
    White-box testing for safety-critical systems
    Usability testing for customer input screens
    Security testing for web-based e-commerce system
  Determine extent of testing, e.g.
    Help with test planning, scheduling and resourcing
  Prioritise tests, e.g.
    Use traceability matrix to link test design to highest-priority business requirements
    Focus on defect clusters
  Determine if any non-testing activities could reduce risk, e.g.
    Training, documentation
Notes: In a risk-based approach the risks identified may be used to:
Determine the test techniques to be employed.
Determine the extent of testing to be carried out.
Prioritize testing in an attempt to find the critical defects as early as possible.
Determine whether any non-testing activities could be employed to reduce risk (e.g. providing training to inexperienced designers).
Use risks to prioritise and focus test design and execution, i.e.
What to test … and not test
What to test first … and last
What to test most … and least
Tests with the bigger impact are prioritised first

## Slide 44: 5.6 Incident Management
Learning Objectives:
Recognise the content of an incident report according to the ‘Standard for Software Test Documentation’ (IEEE Std 829-1998) (K1)
Write an incident report covering the observation of a failure during testing (K3)
Notes: Note that the second point is a K3 topic so there will be the opportunity to practice some incident reporting.

## Slide 45: Incident Management
Discrepancies between actual and expected results are logged as incidents
  They must be investigated and may turn out to be defects
Incident management is the process of recognising, investigating, taking action and disposing of incidents
Organisations should establish an incident management process and rules for classification in order to manage all incidents to completion
Incidents may be raised against documentation during static testing as well as against code during dynamic testing
Notes: Since one of the objectives of testing is to find defects, the discrepancies between actual and expected outcomes need to be logged as incidents.
An incident shall be investigated and may turn out to be a defect.
Appropriate actions to dispose incidents and defects shall be defined. Incidents and defects shall be tracked from discovery and classification to correction and confirmation of the solution.
In order to manage all incidents to completion, an organization should establish an incident management process and rules for classification.
Incidents may be raised during development, review, testing or use of a software product. They may be raised for issues in code or the working system, or in any type of documentation including requirements, development documents, test documents, and user information such as “Help” or installation guides.
Systems Management standards often reserve the term ‘incident’ only for production faults.

## Slide 46: Causes of Incidents
Software defect
Requirement or specification defect
Environmental problem
  e.g. Hardware, operating system, network
Test procedure or script fault
  e.g. Incorrect, ambiguous or missing step
Incorrect test data
Incorrect expected results on test procedure
Tester error
  Not following the procedure
Notes: Testers tend to assume that they get a failure because of a defect in the software, but there are many other possible causes.
Sometimes IM is called Defect Management, but this assumes a failure is due to an error whereas it might be a misunderstanding, so for example a tester could raise an incident against a requirements document to achieve clarification.

## Slide 47: What do you think?
What are the objectives of a Test Incident Report?
Notes: Note: Objectives, purpose and uses required, not contents.
i.e. why do we need to report on incidents?
Feedback -
Auditing purposes
To keep a log
To refer back to
To document -
To help fix the incident
For traceability
A note of the defect
A not of the way the defect is formed

## Slide 48: Incident Report Objectives
Provide feedback to enable developers and other parties to identify, isolate and correct defects
Enable test leaders to track:
  The quality of the system
  The progress of the testing
Provide ideas for test process improvement
Identify defect clusters
Create a history of incidents and resolutions
Supply metrics for assessing exit criteria
Notes: Incident reports need to provide enough information about the circumstances of incidents to allow developers to re-create the problem and debug it.
Incident reports also provide useful information for test managers and project managers to track defects and keep a long-term repository of defect statistics.

## Slide 49: Outline of IEEE 829-1998 Test Incident Report
Report Identifier
  Unique reference for each incident
Summary
  Of the circumstances in which the incident occurred, referring to software and revision level, test case and test log
Description
  Of the incident, referring to inputs, expected results, actual results, anomalies, date and time, procedure step, environment, attempts to repeat, testers and observers
Impact
  Of the incident on test plans, test case and procedure specifications, if known
Notes: Most organisations find the IEEE829 standard test incident report above is not detailed enough for their needs.
The exam syllabus describes a more detailed incident report , including:
Date of issue, issuing organization, and author
Expected and actual results
Identification of the test item (configuration item) and environment
Software or system life cycle process in which the incident was observed
Description of the incident to enable reproduction and resolution, including logs, database dumps or screenshots
Scope or degree of impact on stakeholder(s) interests
Severity of the impact on the system
Urgency/priority to fix
Status of the incident (e.g., open, deferred, duplicate, waiting to be fixed, fixed awaiting re-test, closed)
Conclusions, recommendations and approvals
Global issues, such as other areas that may be affected by a change resulting from the incident
Change history, such as the sequence of actions taken by project team members with respect to the incident to isolate, repair, and confirm it as fixed
References, including the identity of the test case specification that revealed the problem
Recall what the objectives are: how much detail is needed to assess and fix any problem?
Impact

## Slide 50: Additional Useful Information
Many organisations find it useful to include:
  Severity
    Level of importance to the business or project requirements
  Priority
    Impact on the testing process (and so urgency to fix)
  Complexity
    Impact on development (i.e. scale of fix)
  Status
    Progress of incident resolution
  Other areas that may be affected by a change resulting from the incident
  Actions taken by project team members to isolate, repair and confirm the incident as fixed
  System life cycle process in which the incident was observed
  Change history
Notes: Most organisations will include many of the above details in the incident reports, in order to provide better tracking and reporting.
The priority measure should be used to tell the developers which defects to fix first.
There are different views on the use of the priority and severity measures.
Other options include:
Severity = impact on functioning of system
Priority = how quickly the business requires fix
Or:
Severity = impact of failure
Priority = likelihood of failure
Whatever definitions are used, every test organisation should have clear guidelines on their use. Some test organisations have incident measures independently assessed by a test manager or defect manager.
Most companies will use an automated tool to track this (for example Jira)
Actions taken by the project team
- Commentary can be written in Jira to attach to an issue

## Slide 51: Test Incident Life Cycle
Report incident
(Tester)
Re-test
and close
(Tester)
Prioritise and assign
(Manager)
Debug, fix and check
(Developer)
Notes: The incident or bug lifecycle is managed using the Status measure on the incident report.
Possible status values are:
Open, assigned, deferred, duplicate, waiting to be fixed, fixed awaiting re-test, closed, re-opened, etc.
Other status values might indicate that the bug is a pre-existing production defect, that the system works as specified, or that the defect has already been recorded.
If re-testing shows that the defect has not been successfully removed by the developer, the incident report may be re-opened, rather than being closed.
During busy test periods, organisations should have frequent meetings (at least once daily) to review the current status of incidents and ensure they are being processed as required. This should involve the test manager, development manager and possibly project manager and business (user) manager.

## Slide 52: Incident Report Form
Test Incident Report
Report No.
Date/ Time
Impact
Raised by
Summary:
Test Item and Rev
Procedure
Case
Log
Inputs
Expected Results
Actual Result
Anomalies
Observer
Priority
Attempts to repeat
Notes: Forms and tools help to ensure consistent recording of incidents.
Vital to keep control of defects, particularly in big projects.

## Slide 53: Incident Report Exercise
Email to: C. Coder, Programming Dept.
We are on the fifth revision of software item CQ127 and test case 78 still isn’t fixed! The discount of 2.5% should apply from an order total of £200 but this value still gives 2.0% and the changeover actually happens at £200.01. It’s not just me, Jenny Sims pair tested this with me, over three iterations of the test. A matter of a penny may seem unimportant to you but customers often order to exactly the threshold value. Do you give any thought to our business reputation? I can continue with the remainder of the tests but you need to get your act together and correct this by the end of next week when acceptance testing starts. Also, please reload the base data at 1600 today.
Yours T. Tester, Testing Dept.
Use this information to fill out the sample incident report template on the previous page
What useful information is missing from the email?
Which parts of the email should be omitted from an incident report?
Notes: Can be done individually or as pairs.
Suggested missing information:
Incident ref
Procedure steps
Environment details
Input data
Date & time
Previous defect ref (since it happened before)
Information to omit:
Emotive language
Reload base data request

## Slide 54: In this session we covered…
Test Organisation
Test Planning and Estimation
Test progress Monitoring and Control
Configuration Management
Risk and Testing
Incident Management
Notes: CHAPTER 5 PRACTICE EXAM QUESTIONS: Q1 – Q24
Page 203
Need 16 to Pass